# Aegis Protocol: Production Roadmap & Action Plan

# 1. Executive Summary

This document outlines the strategic transition of Polka Agent (Aegis Protocol) from its current testnet state to a production-ready platform with real transactions, unified authentication (Web2 + Web3), and a personalized user portal.

# Phase 1: Identity & Unified Authentication

Goal: Allow users to log in seamlessly via Wallets or Social accounts.

Integrate Unified Auth Providers: Implement Privy, Dynamic, or Web3Auth to support Google, Apple, Email, and Crypto Wallets in a single flow.

User Profile System: Create a PostgreSQL database to map wallet addresses to social identities and store user-specific preferences.

Session Management: Implement secure JWT-based sessions and refresh tokens for persistent login.

# Phase 2: Production Transaction Engine

Goal: Enable real asset movements with high reliability.

Backend Relay Service: Develop a Node.js/Go service to handle transaction indexing and relaying.

Gas Optimization: Implement a gas estimation service to ensure transactions succeed during network congestion.

Multi-Token Support: Expand the vault to support real USDC, USDT, and DOT on Polkadot Asset Hub.

Vault Security Audit: Conduct a comprehensive smart contract audit for the AegisVault.

# Phase 3: Personalized User Portal

Goal: Provide a high-fidelity dashboard for individual users.

Real-Time Portfolio Tracking: Integrate indexers (SubQuery/SubSquid) to show real-time balances and PnL.

Advanced Analytics: Provide personalized yield projections based on user risk profiles.

Transaction Ledger: A searchable, filterable history of every deposit, withdrawal, and AI-routed trade.

# Phase 4: Advanced Finance & AI Orchestration

Goal: Institutional-grade automation.

Cross-Chain Intent Engine: Refine the AI assistant to parse complex multi-hop yield intents.

Risk Oracle 2.0: Feed live market data and protocol health metrics into the risk assessment engine.

Automated Rebalancing: Optional feature for users to opt-in to auto-rebalancing based on AI triggers.

# Conclusion

Completion of this roadmap will position Aegis Protocol as a leading AI-driven gateway to the Polkadot ecosystem.